PRINTERS:

- Number of printers required.

- Type of printers required (monochrome, colour)

- Location of printers on plan.

- Requirements for printers (network and power).

- Delivery/ installation date for printer/s.

- Installation of docking tiles or power poles.

TV/ DISPLAY MONITORS:

- Specification of TVs/ display monitor/s.

- Number of each required.

- Location on floor plan.

- Power and network requirements

- Installation of docking tiles or power poles.

ELECTROSETS:

- Specification for type of electrosets required.

- Quotation requested.

- Quotation received.

- RFQ loaded.

- PO issued.

- Lead time for manufacturer & delivery.

- Timelines for installation and end date.

DESKS:

- Desk Specifications (dimensions, finish, legs, cable reticulation, accommodation for looping of laptop cable)

- Floor plan highlighting layout and configurations and quantities required.

- Quotation requested.

- Quotation received.

- RFQ loaded.

- PO issued.

- Lead time for manufacturer & delivery.

- Timelines for installation and end date.

- Installation of docking tiles or power poles.

CLERICAL CHAIRS:

- Specifications: material, colour, base.

- Floor plan highlighting layout and configuration and quantities required.

- Quotation requested.

- Quotation received.

- RFQ loaded.

- PO issued.

- Lead time for manufacturer & delivery.

MEETING ROOMS:

Meeting room table:

- Specifications: seater size, dimensions, finishes, legs, cutouts, lead time for manufacturer & delivery).

- Floor plan highlighting layout and configuration and quantities required.

- Quotation requested.

- Quotation received.

- RFQ loaded.

- PO issued.

- Lead time for manufacturer & delivery.

- Timelines for installation and end date.

- Installation of docking tiles or power poles.

Meeting room chairs:

- Specifications: material, colour, base.

- Floor plan highlighting layout and configuration and quantities required.

- Quotation requested.

- Quotation received.

- RFQ loaded.

- PO issued.

- Lead time for manufacturer & delivery.

- Timelines for installation and end date.

ICT:

- AV/ VC Kit required if any (standard, MTR, presentation).

- Network, Wi-Fi and power requirements.

- Floor plan highlighting layout and configuration and quantities required.

- Quotation requested.

- Quotation received.

- RFQ loaded.

- PO issued.

- Lead time for manufacturer & delivery.

- Timelines for installation and end date.

- Electronic booking system requirements (tablet displaying room booking information).

- Installation of docking tiles or power poles.

- Technology control panels.

Engineering:

- Mechanical ventilation requirements.

- Electrical requirements (light sensors, lighting, HVAC sensors, AC controllers).

- Evac speaker requirements.

- Installation of docking tiles or power poles.

- Smoke/ Fire detection.

- Sprinklers.

Vinyl Requirements (if any):

- Design approval.

- Quotation requested.

- Quotation received.

- RFQ loaded.

- PO issued.

- Lead time for manufacturer & delivery.

- Timelines for installation and end date.

ANCILLARY FURNITURE:

- Furniture Type

- Specifications (dimensions, finishes, cable reticulation if required, electrical and mechanical requirements if applicable)

- Floor plan highlighting layout and configurations and quantities required.

- Quotation requested.

- Quotation received.

- RFQ loaded.

- PO issued.

- Lead time for manufacturer & delivery.

- Timelines for installation and end date.

SIGNAGE:

- Type of signage (wayfinding, business unit location, room description, meeting room.

- Ensure alignment/ signoff from Brand & Marketing.

STORAGE REQUIREMENTS:

- Type of storage (bulk filer, cabinet, records room, storeroom, strong room).

- Can items be archived?

- Quantity of items to be stored.

- Possibility of shared records/ strong/ storeroom/ bulk filer.

RENTAL RECOVERY:

RES IT Support:

- Relocations/ Moves:

- Coordination of relocations on the GRES Pipeline.

- Installation/ activation of network points where required.

- Sufficient IT support for during and post moves.

- Ensuring MFDs’ are in position, including provision of any network requirements.

- Assistance with freeze dispensation when required.

- Liaison between business and Omega Digital in terms of AV/VC for:

- Guidance on design.

- Network and power requirements.

- Quotation for works requested.

- Timelines for delivery, installation, and duration of installation.

- Cut our requirements to meeting room table/s if any.

- Installation requirements for technology control panels.

- Wi-Fi Requirements:

- Assist with installation of Wi-Fi when required.

- Decommissioning: Arranging for the below:

- Removal of network points.

- Removal of printers.

- Removal of Wi-Fi.

- Removal of switches and racks.

- Proactive planning in terms of ICT requirements for all projects.

- Active involvement in projects and stakeholder engagements around IT dependencies and requirements.

- Holistic understanding of business requirements.

- Setting up of separate ICT meetings for projects.

- Management of budget, GRES Pipeline and IMACDS for reporting purposes.

OHS:

Construction work and OHS

In an office environment it is inevitable that maintenance and upgrades will be undertaken. During these activities it is important to consider the OHS requirement. OHS Requirements are not only considered during the execution but should be considered even during the design stage.

The RES OHS Team is responsible not only for project OHS but for day-to-day compliance of our buildings with the requirements of this legislation.  It is therefore critical that all work that is planned or the design of any office area considers the implications before being approved.

Below are the steps in which OHS must be considered for any project or activity in the workplace. The below should never be considered independently but should be incorporated in the greater project plan that includes other approvals.

The table below is not intended to replace the total project plan and technical details for any proposed upgrade or maintenance, but it is merely a guideline on what the OHS Team inputs during the exercise.

It should be noted that only mechanical has been mentioned, however, it does not mean that the other technical aspects of the projects must not be considered.

|  | Step | To be checked | By whom |
| --- | --- | --- | --- |
|  | Design Proposal Proposal submitted including floor, ceiling and furniture layout showing the site plan | Fire sprinkler impact (minimum 600mm clearance) | Mechanical, OHS |
|  |  | Fire detection impact | Mechanical, OHS |
|  |  | Evacuation route impact (1800mm/ 1500mm) | OHS |
|  |  | Emergency exits - rationale design required if densifying floor plate. | OHS |
|  |  | Fire signage impact (ensure signage is repositioned if impacted by design). | OHS |
|  |  | Ablution adequacy. Rationale design required if densifying floor plate. | OHS |
|  | Tender to contractors Once the proposal is approved, then a Specification must be included when tendering | OHS specification. Has signoff been received from OHS, mechanical and electrical design? Scope document (includes design, mechanical and electrical requirements) to be included in submission to OHS. Cannot go out to tender unless all the above is signed off from all parties. | OHS |
|  | Receiving tenders back The purpose for the ohs specification during tender or quotation stage is to remind the contractor of the OHS compliance during the project and the need to cost for such. Therefore, PM must check if OHS is included in the costing. | Check OHS costed for. Inclusive of OHS file and OHS consultant. | Project Manager |
|  | Appoint contractor Once the adjudication has been done and a contractor appointed, then these documents must be prepared and issued to the successful contractor only. | Issue PC (principal contractor) Appointment letter. | OHS, Project Manager |
|  |  | Issue Mandatory agreement | OHS, Project Manager |
|  |  | Receive OHS file and audit | Project Manager, OHS |
|  |  | Provide safety file audit feedback | OHS, Project Manager |
|  | Project commencement All construction work must be preceded by an induction by both OHS and Security. This induction is required regardless of the duration or magnitude of the project. | OHS & Security induction | OHS, Security |
|  | During construction Once the construction work has commenced, the OHS team will continue to conduct periodic inspections and audit, at least once every 2nd week, of the construction project. | Site OHS inspections and audits | Project Manager, OHS |
|  | Project close out At the end of the project, the OHS File becomes part of the submittals by the contractor. | Obtain OHS File | Project Manager, OHS |